Weekly Work Record – 14th May to 21st May

|  |  |
| --- | --- |
| **COMPLETED TASKS** | **COMMENTS AND CONTINUATION OF TASK** |
| Vision System  **Hours: 4** | Further Work into familiarize myself with the workings of OpenCV, and documenting any functions that will be useful. |
| Progress Report Draft  **Hours: 5** | Initial Draft of progress report being developed, project proposal feedback taken into account. |
| Poster Presentation Layout  **Hours: 1** | Drafting layout of the poster. Further work will be completed after Progress Report is handed in. |